# Date

##### 2013 January 24

# Location

##### Library Small Conference Room [L 223]

# Members Present

##### Andrew Michaelis [Co-Questioner] , Jackson Melling[Co-Questioner], Brandon Knight [Time Keeper], Caleb Drake [Recorder], Alex Lo [Client]

# Brief

##### Skype meeting between Code Swap Team and Client, Alex Lo, to clarify project requirements and specifications for the fourth winter sprint.

# Minutes

## Entire Meeting

### 17:30 – 18:35

## Breakdown

### 17:30 – 17:59 Meeting Preparations/Setup

### 18:07–18:35 Skype call w/ Alex

### Demo Sprint 3 Features

Dates need to include time

Must complete fixes suggested by Alex’s Friends early-on in Spring Term

Gradebook by course

Gradebook => simple csv/spreadsheet manipulate in Excel.

Unique name constraints on course-level (course/ assignment / reviews)

Looking into Polymorphic behavior in Rails for Assignments & Reviews

### Go-over Sprint 4 Plan

#### Create separate VM @ Rose for Beta

Full Production w/ email and real accounts

#### Student-side front-end of pairing algorithm

#### Faculty side of viewing assignment swaps/reviews

#### Automatically email us when shit breaks

Will send Error Log / Comment Emails to Gmail used for AWS.

#### Security improvements!

### Spring Quarter

#### Q3 test on AWS to see overall cost to run the site

#### Look into Heroku Deployment

Need to convert DB from SQLite to PostgreSQL

### 18:36-18:49 Compose Email & Todos

### Pre-Beta TODOs

#### More Security Fixes

#### Emails (User Reminders and Notifications)

#### Log Messages

#### Code Clean-up

#### Feedback/Issue Reporting

### 18:50 Adjournment